PINAKA
DEVELOPMENT — PHASE 1

C++ Game Engine Learning & Foundation Plan

Purpose: Build PINAKA as a long-term C++ game engine while using the engine itself as the primary learning environment for modern C++, data structures, memory management, math, architecture, debugging, and engine systems.

# 1. Core Development Philosophy

Learn C++ by building the engine, rather than postponing engine development until every DSA topic is complete.

Implement selected low-level systems ourselves for learning, while understanding where production engines would normally use proven standard or third-party libraries.

Work in a teacher–student style: concepts and design reasoning first, implementation by the developer, followed by review, debugging, and refinement.

Keep dependencies directional: higher-level engine systems may depend on Foundation, but Foundation should not depend on Core, Renderer, Scene, Studio, or game-specific systems.

# 2. Current Project Structure

PINAKA/
├── build/
├── docs/
├── thirdparty/
├── proj/vs/
├── PinakaEngine/
│   └── src/Pinaka/
│       ├── Foundation/
│       └── Core/
├── PinakaStudio/
└── Tests/

# 3. Build Architecture

| Project | Target | Responsibility |
| --- | --- | --- |
| PinakaEngine | DLL | Core engine and reusable engine systems |
| PinakaStudio | Executable | Editor / studio application and engine host |
| Tests | Executable | Foundation and engine tests |

Build system: Premake + Visual Studio, targeting Windows x64.

Key platform/export macros: PK_PLATFORM_WINDOWS, PK_BUILD_DLL, PK_API.

# 4. Foundation Layer

Foundation contains low-level, reusable building blocks that do not need to know they are being used by a game engine.

Foundation/
├── Containers/
│   ├── Vector
│   ├── SLinkedList
│   └── future containers
├── Algorithms/
│   ├── searching
│   ├── sorting
│   └── utility algorithms
├── Memory/
│   ├── UniquePtr
│   ├── SharedPtr
│   └── WeakPtr
├── Math/
│   ├── Vector2
│   ├── Vector3
│   ├── Vector4
│   ├── Matrix4
│   ├── Quaternion
│   └── Transform
└── Geometry/
    ├── Ray
    ├── Plane
    ├── AABB
    ├── Sphere
    └── Triangle

# 5. Work Completed So Far

## Custom Vector<T>

A custom dynamic array was built to practice memory allocation, size/capacity management, copy/move semantics, initializer lists, insertion/removal, indexing, searching, reversing, shifting, and the Rule of Five.

## Singly Linked List

Work has covered node ownership, head management, traversal, push front/back, insertion, pop, searching, copy semantics, and linked-list reversal. The emphasis has been on understanding pointer movement rather than memorizing solutions.

# 6. Dependency Rule

Studio / Game
      ↓
 Engine Systems
      ↓
 Core / Renderer / Scene
      ↓
  Foundation

Foundation should remain independent. For example, Vector3 should not need Window, Renderer, Scene, Entity, Input, or Studio. Those systems can depend on Vector3 instead.

# 7. Phase 1 Roadmap

Foundation Containers: Finish and stabilize the essential learning containers; add tests.

Algorithms: Practice core searching/sorting and reusable algorithms without turning PINAKA into a DSA-only project.

Memory: Implement educational UniquePtr, SharedPtr, and WeakPtr classes to deeply understand ownership, RAII, reference counting, and move semantics.

Math: Build vectors, matrices, transforms, and later quaternions—the mathematical language needed by an engine.

Geometry: Add engine-independent geometric primitives such as rays, planes, AABBs, spheres, and triangles.

Core: Begin actual engine infrastructure: application lifecycle, engine initialization, logging, assertions, events, timing, and platform abstraction.

Studio Integration: Initialize PINAKA from PinakaStudio and progressively make Studio a real host/editor for engine functionality.

# 8. What We Will Not Do

Spend months completing every possible DSA topic before touching engine development.

Blindly copy architectures from other engines without understanding why the systems exist.

Implement complex systems merely to say PINAKA has them.

Allow Foundation to become coupled to high-level engine modules.

# 9. Phase 1 Learning Outcomes

By the end of this phase, the goal is not simply to have more source files. The developer should be comfortable reasoning about ownership, pointers, data structures, templates, copy/move semantics, RAII, mathematical primitives, dependency boundaries, DLL architecture, testing, and the lifecycle of a small real engine.

# 10. Immediate Direction

Continue strengthening the singly linked list and essential algorithms, but begin transitioning into real PINAKA development. Memory and Math are the next strong Foundation candidates. DSA remains a parallel learning track rather than a prerequisite that blocks engine progress.

PINAKA — Learn the foundations by building the system.